

***Mission Status Report 118***

***Reference Period: 01-15 Sep. 2022***

***Mission Status***

Overall

* The mission, in Phase E2 (Operations Phase) since 24th April 2018, has reached routine operations capacity at the beginning of March 2019.

Operational Products availability and access

* Level 1B Radiance/Irradiance, Level 2 Methane, Tropospheric Ozone (Offline); Aerosol Absorbing Index, Aerosol Layer Height, Carbon Monoxide, Cloud information, Formaldehyde, Nitrogen Dioxide, Ozone Profile, Sulphur Dioxide, and Total Ozone (Offline and Near Real Time) are available to the public via the Copernicus Sentinel-5 Precursor Data Hub – <https://s5phub.copernicus.eu>.

Platform

* Due to a collision risk identified for the Sentinel-5P satellite, a Collision Avoidance Manoeuvre (CAM) was executed on 4th September during the time period 21:05 – 23:30. As the CAM took place during the eclipse side of the orbit product data quality was not affected. The planned Solar Calibration was cancelled, with negligible impact on product data quality.

TROPOMI Payload

* The TROPOMI instrument continues measuring in nominal operations baseline with a 360 orbit repeat cycle and since 6th August 2019 with a spatial resolution of about 5.5 km along-track and 3.5 km across-track.

Ground Segment

* The status of both Flight Operations Segment (FOS) and Payload Data Ground Segment (PDGS) has been nominal. Routine scheduling, acquisition, processing and dissemination tasks were performed without major anomalies.
* The full mission reprocessing of the Level 1B products was completed at the end of July. The reprocessing of the Level 2 Sentinel-5P S-NPP (auxiliary) and the carbon monoxide products has been completed at the beginning of September. The reprocessing of the cloud product has started and should last about three weeks.

Level 1B / Level 2 processors

* All processors have been updated and tested/qualified and have been implemented into the PDGS. These processors are being used for the full mission reprocessing campaign that is ongoing.

Cal/Val Activities

* The routine validation activities continued nominally for all products.

PAL Activities

* Since 15th December 2021 a new Nitrogen Dioxide dataset reprocessed with the Sentinel-5P Product Algorithm Laboratory (PAL) using the official processor Version 2.3.1 is available to the users to allow consistent long-term data analysis (e.g., trends in air pollution based on COVID-19 impact). It covers the time period 1st May 2018 to 14th November 2021 and is available at <https://data-portal.s5p-pal.com>. It is planned to replace this data set during 2022 by an upgraded product reprocessed with the PDGS.
* Three new pre-operational products (Water Vapour, Bromine Monoxide, and Aerosol Optical Thickness) are being provided to the public via <https://data-portal.s5p-pal.com>.
* The full mission reprocessing of the Bromine Monoxide product has been finalized.

***Outlook***

* The full mission reprocessing campaign for all operational products has started and is foreseen to finish before the end of this year (2022).

*Report prepared by the ESA Sentinel-5 Precursor Team*